| SKSPP07 Monitor finance and profitability of contributions to a project |  |
| --- | --- |

Overview

This Standard is about maintaining profitability through keeping to schedule and being deliberate and calculating in making changes, solving problems and responding to clients requests for extras. This Standard should apply to anyone who is involved with monitor finance and profitability of projects.

Performance criteria

You must be able to:

- plan your work to meet the cost and time requirements for your

- part of the workflow

  - clarify uncertainty over what is expected with relevant people

  - maintain your schedule against that agreed

  - consult with relevant colleagues about the impact of any problems

- in your work on cost and time requirements

  - assess the impact of possible changes on schedule, budget,

- profitability and cashflow

  - carry out a realistic assessment of the cost and time implications

- of any potential changes in schedule or possible improvements to

- product

  - consult with relevant colleagues on areas that are outside of your

- authority

  - achieve a balance between loss of profit or reputation and

- maintaining client relationships when identifying whether to

- charge for or absorb additional costs

  - agree decisions that increase or decrease cost or time taken or

- affect the product with relevant colleagues

  - maintain security of files and other material in line with company

- requirements

Knowledge and understanding

You need to know and understand:

- basis of costs, rates, turnover, and profit in the specific project

  - cashflow and its likely impact at the present state of the business

  - performance and time demands of different stages of the workflow

- for a project

  - abilities and ways of working of the different contributors to a

- project

  - technical requirements and limitations of the project and the

- facilities

  - risks within the project and its workflow and how to mitigate them

  - ways of improving quality and speed of delivery

  - how to discuss clients problems with product or workflow

  - reasons for changes to schedule or product including problems in

- a task, extras requested by clients or colleagues, possible

- improvements to product identified by yourself or colleagues

  - how to weigh costs and benefits of unplanned changes to a

- project

  - company systems for storage, back up and security

Developed by

ScreenSkills

Version Number

2

Date Approved

01 Jan 2017

Indicative Review Date

31 Jan 2020

Validity

Current

Status

Original

Originating Organisation

Creative skillset

Original URN

skspp07

Relevant Occupations

Post Production Professionals

Suite

Post production for Film and TV

Keywords

Post production; Production; Film; Tv; Finance; Profit; Budget; Client