| COSVR732 Identify, allocate and plan the deployment and use of plant, equipment or machinery |  |
| --- | --- |

Overview

"​​This standard is about identifying, allocating and planning the deployment and use of plant, equipment or machinery for operational requirements, and providing opportunities for improvements in the use of plant, equipment or machinery to be suggested in accordance with current organisational requirements which are equal to or exceed current statutory and legislative requirements.

This standard is for people working in the occupational area of construction site management which is defined as the management of multiple construction trades and disciplines and can be used by supervisors and managers"

Performance criteria

You must be able to:

"P1      ensure and record that the specification of the selected plant,

equipment or machinery meets the needs of the project

before deployment

P2      confirm and record that pre-use and operative checks have

been carried out to ensure that the plant, equipment or

machinery to be deployed complies with current legislation

and will be set up, operated and maintained by competent

people

P3      implement  and use a system to update the deployment and

allocation of plant, equipment or machinery and operators, as

the project progresses or changes occur and make

recommendations on the use of alternative types of plant,

equipment or machinery to decision-makers

P4      identify hazards, assess, and mitigate risks arising from the

use of plant, equipment or machinery to protect the

workforce, sub-contractors, suppliers, consultants, occupants,

visitors, the general public, and the environment by the

application of information relating to at least three of the

following

4.1     methods of work

4.2     risk assessment

4.3     safe use and storage of tools

4.4     safe use and storage of materials

4.5     traffic management

P5      ensure that plant, equipment or machinery operations are

planned, appropriately supervised and conducted in

accordance with current legislation by analysing the following

5.1     safe systems of work written or approved for plant,

equipment or machinery operations

5.2    roles and responsibilities allocated to plant, equipment

or machinery supervisors, operators and users

5.3    information passed to operators, users and supervisors

P6      ensure that the suitable storage, servicing and maintenance of

plant, equipment or machinery has been arranged and meets

organisational requirements by analysing the following

6.1    arrangements for the storage of plant, equipment or

machinery

6.2    checks made for serviceability and maintenance of plant,

equipment or machinery as appropriate to

organisational requirements

P7     identify and record the competency requirements for

supervisors, operators and users of plant, equipment or

machinery that will or could support the project or future

projects in relation to organisational requirements

P8     promote and record opportunities to suggest improvements

in plant operations provided to at least four of the following

8.1     supervisors

8.2     operators

8.3     users

8.4     the workforce

8.5     members of the public

8.6     stakeholders

8.7     clients and other duty holders

8.8     visitors

8.9     supply chain

P9     ensure that plant, equipment or machinery which is no longer

needed is returned or removed and records are maintained"

Knowledge and understanding

You need to know and understand:

"Performance Criteria 1

Specification

K1      how to ensure the specification of the following plant,

equipment or machinery meets the needs of the project

before deployment

K1.1    static

K1.2    mobile

K1.3    accessories

K1.4    consumables

K1.5    health and safety equipment

K1.6    specialised hand tools

K1.7    standard plant, equipment or machinery

K1.8    non-standard plant, equipment or machinery

K2      why it is important to ensure the specification meets the

needs of the project

Performance Criteria 2

Compliance with current legislation

K3      how to ensure plant, equipment or machinery complies with

current organisational requirements

K4      how to check the competence of those that will set up,

operate or maintain plant, equipment or machinery

K5      why it is important to ensure compliance and check

competence

Performance Criteria 3

System implementation

K6      how to implement a system that will update the deployment

and allocation of plant, equipment or machinery as the

project progresses and changes occur

K7      how to recommend alternative plant, equipment or

machinery to decision-makers

K8      why a system to update the deployment and allocation of

plant, equipment or machinery is required

Performance Criteria 4

Identify hazards and assess risks

K9       how to identify hazards and assess risks arising from the use

of plant, equipment or machinery

K10     how to mitigate risks by implementing measures that protect

the workforce, sub-contractors, suppliers, consultants,

occupants, visitors, the general public, and the environment

by the application of the following information

K10.1     methods of work

K10.2     risk assessment

K10.3     safe use and storage of tools

K10.4     safe use and storage of materials

K10.5     traffic management

Performance Criteria 5

Planning, supervision and use

K11    how to ensure plant, equipment or machinery operations are

supervised and conducted in accordance with organisational

requirements

K12    how to ensure adequate safe systems of work are in place for

the use of plant, equipment or machinery

K13    how to maintain records for the competence of supervisors,

and operators

K14    how to inform relevant persons about the use of plant,

equipment or machinery in relation to organisational

requirements.

Performance Criteria 6

Storage, service and maintenance

K15     how to confirm plant, equipment or machinery is stored,

serviced, maintained, examined and inspected in accordance

with organisational requirements

K16     why it is important to ensure plant, equipment or machinery

is stored, serviced, maintained, examined and inspected in

accordance with organisational requirements

Performance Criteria 7

Competency

K17    how to identify the competency requirements for

supervisors and operators of plant, equipment or machinery

according to organisational requirements

K18    how to compare identified competency needs with the needs

of the project and future projects

K19    how to determine if a person meets the competency

requirements of their project role

K20    how to arrange development for supervisors and operators of

plant, equipment or machinery according to organisational

requirements

Performance Criteria 8

Suggestions for improvements

K21     how to promote and record opportunities to suggest

improvements in plant operations

K22     why it is important to promote and record opportunities to

suggest improvements in plant operations

Performance Criteria 9

Return or remove

K23    how to return or remove plant, equipment or machinery

which is no longer needed

K24    why it is important to return or remove plant, equipment or

machinery which is no longer needed"

Developed by

CITB

Version Number

3

Date Approved

30 Sept 2020

Indicative Review Date

30 Sept 2025

Validity

Current

Status

Original

Originating Organisation

CITB

Original URN

VR732

Relevant Occupations

Performing Arts, Production Managers and Directors in Construction

Suite

Construction Site Management

Keywords

Plant; Equipment; Machinery; Operations; Allocate