| COSVR736 Establish dimensional control criteria |  |
| --- | --- |

Overview

"This standard is about ensuring the project dimensional control information is in accordance with specified accuracy criteria, ensuring project dimensional controls are regularly and appropriately checked for operational and post-completion requirements in accordance with current organisational requirements which are equal to or exceed current statutory and legislative requirements.

This standard is for people working in the occupational area of construction site management which is defined as the management of multiple construction trades and disciplines and can be used by supervisors and managers"

Performance criteria

You must be able to:

"P1      collect, collate and analyse relevant pre-construction

information, ensuring that it is up to date and accurate

P2      establish and record the relevant dimensional control

information for the project

P3      ensure that variations in dimensional control are identified,

recorded and notified to stakeholders

P4      establish a dimensional control monitoring system, which

ensures dimensional controls are maintained

P5      ensure that measuring and recording equipment is calibrated

and maintained to meet the specified accuracy criteria and

the checks are recorded"

Knowledge and understanding

You need to know and understand:

"​​​Performance Criteria 1

Obtain pre-construction information in relation to dimensional control

K1     how to obtain relevant pre-construction information

K2     how to check that pre-construction information is up to date

and accurate

K3     how to resolve problems with pre-construction information

K4     why it is important to resolve problems with pre-construction

information

Performance Criteria 2

Correlate and interpret information

K5     how to correlate and interpret information on project work

which is relevant to the following dimensional control

information

K5.1     lines

K5.2     levels

K5.3     angles

K5.4     distances

K5.5     radii

K5.6     positions

K5.7     setting out points

K6     why it is important to correlate and interpret information on

project work which is relevant to the following dimensional

control information

K6.1     lines

K6.2     levels

K6.3     angles

K6.4     distances

K6.5     radii

K6.6     positions

K6.7     setting out points

Performance Criteria 3

Identify variations

K7     how to identify and record variations, relating to boundaries,

levels and locations, between the specified and the actual

project dimensions

K8     why it is important to identify and record variations, relating to

boundaries, levels and locations, between the specified and

the actual project dimensions

Performance Criteria 4

Establish a monitoring system

K9     how to establish graphical, measured and instrumental

monitoring systems for dimensional controls

K10   why establishing graphical, measured and instrumental

monitoring systems for dimensional controls is required

K11   why it is important to record and store dimensional control

information for future reference

Performance Criteria 5

Maintain measuring and recording equipment

K12    how to ensure mechanical, optical and electronic measuring

and recording equipment are calibrated and maintained

K13    why specific mechanical, optical and electronic measuring and

recording equipment should be selected"

Developed by

CITB

Version Number

2

Date Approved

30 Sept 2020

Indicative Review Date

30 Sept 2025

Validity

Current

Status

Original

Originating Organisation

CITB

Original URN

VR736

Relevant Occupations

Production Managers and Directors in Construction

Suite

Construction Site Management

Keywords

Dimensional; Control; Measurements; Accuracy; Locations; Lines; Levels; Angles; Distances; Curves; Positions