| LANFe16 Organise the site for the installation of fencing |  |
| --- | --- |

Overview

This standard describes how to organise the site for the installation of fencing.

This standard covers:

- preparing the site

- confirming that appropriate security arrangements are in place

- communicating the site requirements to the users of the site.

This standard is suitable for fencing installation supervisors. It can be applied to support any fence installation operation.

Performance criteria

You must be able to:

- complete a site-specific risk assessment to identify hazards

- confirm that environmental and health and safety policies and procedures and risk assessment requirements are put into practice across your area of responsibility

- confirm that the requirements for personal protective equipment (PPE) are communicated to site users

- maintain communication with those involved in, or affected by, your work

- confirm that signs and barriers are set up, where required, to protect people and create a safe working environment

- organise the site for the installation of fencing to minimise the impact on the surrounding area, other users of the site and anyone else who may be affected

- organise the site to minimise disruption to the proposed works

- confirm that the layout of the working area, including entry and exit points, is clearly identified and communicated to site users

- confirm that site security arrangements meet the requirements for personnel, equipment and material protection

- confirm that systems are set up for the safe disposal of waste and excess materials in order to minimise environmental risk, in accordance with the relevant legal requirements

Knowledge and understanding

You need to know and understand:

- how to carry out a risk assessment and why this is important

- how to communicate environmental and health and safety policies and procedures and risk assessment requirements to site users, and confirm that they understand their responsibilities

- the type of clothing and personal protective equipment (PPE) that should be worn on site

- the importance of maintaining communication with those involved in, or affected by, your work

- how specifications and work requirements for the installation of fencing are used to determine the layout and set-up of sites

- how to organise site operations to minimise the potential impact on the surrounding area, other site users and anyone else who may be affected

- how to set out a safe and efficient working area

- the relevant legal and site requirements for the use of signs, protective barriers and traffic management systems

- the importance of maintaining the reputation of the company

- the site security requirements for the protection of personnel, equipment and materials

- the relevant legal requirements controlling the disposal of waste and excess materials

Glossary

Specifications could include:

- plans/drawings

- schedules

- method statements

- Standard Operating Procedures (SOPs)

- manufacturer's guidelines

- customer requirements

- quality standards e.g. BSI, CE

Developed by

Lantra

Version Number

2

Date Approved

01 Feb 2019

Indicative Review Date

28 Feb 2024

Validity

Current

Status

Original

Originating Organisation

Lantra

Original URN

lanfe16

Relevant Occupations

Fencing

Suite

Fencing

Keywords

Security; Safety; Area; Site; Fencing