| UKFTMTSP24 Conduct pre-production trials |  |
| --- | --- |

Overview

This standard is about conducting pre-production trials prior to bulk production.

This includes monitoring the critical path of trial production, selecting materials, components, machinery and equipment for trials, checking the outcomes of trial production against specifications,

evaluating the results of trials and providing information for bulk production.

This standard is for those who are involved in the process of carrying

out pre-production trials

Performance criteria

You must be able to:

​

- work in line with work instructions and specifications

- plan pre-production trials in line with scheduling requirements

- develop a critical path of activities for each stage of pre-production trials

- check that accurate information, complete specifications and relevant samples are available when required

- ensure authority has been given for pre-production trials and is communicated to relevant people

- carry out pre-production trials in line with work instructions and specifications

- monitor and record the progress of products during trial processes

- check products made in pre-production trials meets specifications

- identify problems and recommend corrective action in line with agreed procedures

- modify specifications to achieve cost effective results

- check trial results and products meet specifications after pre-production methods have been amended

- record results and evaluate outcomes of pre-production trials

- evaluate the potential for bulk processing, determining likely materials to be used and production rates

- provide information and trial results to appropriate people

- recommend ways to improve production efficiency to relevant people

- provide relevant information to support the development of final production specifications

- ensure samples and trial products are approved and authority given for bulk production to commence

- complete and store accurate trial records and documentation in line with agreed procedures

Knowledge and understanding

You need to know and understand:

​

- how to receive, interpret and follow work instructions, making use of the information supplied

- organisational guidelines for conducting pre-production trials and tests

- the content and components of a pre-production specification

- the critical path during the pre-production process

- the sources of information on machinery and process developments

- the appropriate equipment and materials to use for sample analysis

- the methods used for evaluating trial results and sample analysis techniques

- how to measure production rates and usage of materials

- the methods for  improving production efficiency

- the characteristics of materials and their properties

- methods of calculating production resource requirements

- the impact of customer requirements on production

- the compatibility of machine and product and the limits and criticalities of machine settings

- ways of adjusting specifications within machine capabilities and cost constraints

- the importance of achieving quality and its relation to the end user or customer

- how to resolve problems within own work area

- how your specific work activities relate to the whole process and limits of own responsibility

- the importance of effective communication with colleagues, the lines of communication, authority and reporting procedures

- the organisation's rules, codes and guidelines including timekeeping and personal hygiene

- own organisation's ethical and sustainability policies

- the types of records kept during trials, how they are completed and the importance of accuracy

- the importance of complying with instructions, equipment operating procedures, safe working practices and manufacturers' instructions

- statutory responsibilities under health, safety and environmental legislation and regulations

Developed by

UKFT

Version Number

5

Date Approved

30 Mar 2020

Indicative Review Date

30 Mar 2025

Validity

Current

Status

Original

Originating Organisation

Creative Skillset

Original URN

SKSTEX28

Relevant Occupations

Crafts, Creative Arts and Design, Manufacturing Technologies, Textile and Garment Trades

Suite

Manufacturing Textile and Sewn Products

Keywords

Samples; production; trials; bulk; pre-production; processes; quality